IntelliStake

AI-Powered Startup Investment Intelligence Platform

12-Week Project Timeline · Mentor Presentation

Piyush Borakhade · Capstone Project 2025–26

─────────────────────────────────────────────────────────────────────────────────────

Project goal: Build an AI-powered startup investment platform that answers 'Should I invest in this company?' using machine learning, institutional finance models, and blockchain smart contracts — end-to-end, in production.

Core thesis: Traditional VC due diligence takes 3–6 months. IntelliStake compresses it to 60 seconds — with AI-verified trust scores, blockchain-enforced escrow, and explainable predictions that any investor can understand.

─────────────────────────────────────────────────────────────────────────────────────

✅  COMPLETED WORK  —  Weeks 1 to 7

Week 1 — Data Engineering & Pipeline

Theme: Build the data lake

| Item | Detail |
| --- | --- |
| Sources | Kaggle, Crunchbase, Tracxn, GitHub, news feeds (10 total) |
| Dataset | 74,577 startups · 46,809 funding rounds |
| Tasks | Data cleaning, schema unification, currency normalisation, missing value imputation |
| Output | intellistake_startups_clean.json — single source of truth for all models |

Mentor talking point:

Most capstone projects use toy datasets. I unified 10 real-world sources into one production-grade data lake — the same process data engineers run at fintech companies.

Week 2 — Feature Engineering & Trust Score Design

Theme: Define what makes a startup trustworthy

Designed the R.A.I.S.E. Trust Score framework:

| Letter | Signal | Data Source |
| --- | --- | --- |
| R — Revenue | Revenue traction + funding stage | Crunchbase funding rounds |
| A — Audit | Governance quality + compliance signals | Regulatory filings |
| I — Investors | Investor quality + network centrality score | Investor graph analysis |
| S — Sentiment | News sentiment via FinBERT NLP | 46K+ news headlines |
| E — Engineering | GitHub commit velocity + repo activity | GitHub API |

40+ engineered features: log-transforms, sector encodings, NLP embeddings (all-MiniLM-L6-v2, 384-dim)

Trust score ∈ [0, 1]  ·  Below 0.35 → blockchain freeze  ·  Above 0.65 → tranche approval

Week 3 — AI & Machine Learning Models

Theme: Predict valuations and trust with stacked ensemble

| Model | R² Score | Notes |
| --- | --- | --- |
| XGBoost | 0.9710 | Base learner 1 |
| LightGBM | 0.9682 | Base learner 2 |
| CatBoost | 0.9710 | Base learner 3 |
| MLP Meta-Stacker | 0.9666 | Combines base learner predictions |
| AutoGluon Final Ensemble | 0.9993 ✅ | Best model — used in production |

Additional models:

SHAP TreeSHAP — explains every prediction feature-by-feature (total funding, sector, employee count, etc.)

Isolation Forest — detects 330 over-hyped startups with funding patterns diverging from fundamentals

CoxPH Survival Analysis — predicts 1yr / 3yr / 5yr startup failure probability (C-index validated)

FinBERT NLP — scored 46K+ news headlines for investment sentiment (positive/neutral/negative)

Mentor talking point:

AutoGluon ran a 9-model tournament to find the best stacker automatically. R² of 0.9993 on the held-out test set — this is validated accuracy, not training accuracy.

Week 4 — Finance & Portfolio Models

Theme: Apply institutional-grade finance to startup investing

| Model | Description | Output |
| --- | --- | --- |
| Black-Litterman Optimisation | Finds optimal portfolio weights using AI trust scores as investor views | 10-startup allocation with Sharpe 2.225 |
| Monte Carlo (10K paths) | Simulates returns using Cholesky-correlated GBM across 6 sectors | VaR = −1.27% · CVaR = −7.46% at 95% confidence |
| Stacked Valuation Engine | Per-company $ valuation with ensemble breakdown | e.g. Zepto = $5B · Razorpay = $7.5B |
| Backtest Engine | Historical portfolio simulation | Sharpe ratio + drawdown + annualised return |

Mentor talking point:

Black-Litterman is used by Goldman Sachs for asset allocation. I applied it to startup portfolios by treating the AI trust score as the 'investor view' — a novel ML + finance integration.

Week 5 — Blockchain & Smart Contracts

Theme: Automate investment decisions on-chain

| Contract | Role |
| --- | --- |
| TrustOracle.sol | Chainlink-style oracle — pushes AI trust scores on-chain |
| MilestoneEscrow.sol | Holds investor capital, auto-releases per AI-approved milestone |
| IdentityRegistry.sol | KYC / AML identity verification per investor tier |

On-chain logic flow:

R.A.I.S.E. Trust Score computed off-chain → oracle_bridge.py → TrustOracle.sol → pushScore()

Score < 0.35 → freezeMilestoneFunding()  ·  Score ≥ 0.65 → approveTranche()

Network: Hardhat local (Chain ID 31337) · All tx logged with block number + tx hash

Mentor talking point:

The smart contract cannot be manually overridden — if AI says the startup is risky, funds are frozen automatically, enforced by immutable code. No human can unfreeze without triggering a new oracle push.

Week 6 — Interactive Dashboard v1

Theme: Make everything visible and interactive

Stack: React + Vite (frontend)  ·  Flask Python (backend API)  ·  localhost:5173 / 5500

| Page | What It Shows |
| --- | --- |
| Dashboard | Live KPI cards: AI R², Sharpe, VaR, Hype count, Sentiment score |
| Valuation Engine | Enter any startup → AI valuation + PDF investment memo download |
| Portfolio | Black-Litterman allocation, Sharpe breakdown, expected return, volatility |
| Monte Carlo | 10,000 simulation paths, return distribution, risk percentiles |
| Hype Detector | Isolation Forest anomaly ranking with funding vs fundamentals gap |
| Sentiment Terminal | FinBERT news feed with real-time positive / neutral / negative scoring |
| Oracle Bridge | Blockchain transactions as vertical visual timeline |
| Escrow | Tranche payment status per startup contract (Locked / Released / Pending) |
| Model Hub | R² leaderboard, SHAP feature chart, confusion matrix (Acc 99.07%) |
| KYC | Investor identity management and risk tier classification |
| News Terminal | Live headline feed with FinBERT scores and source attribution |
| Sector Heatmap | Investment opportunity map by sector and trust quartile |
| Investor Network | Graph of investor relationships and portfolio overlaps |
| Data Lake | Full startup database: filter, search, sort 74K records |
| Architecture | System architecture overview diagram |

Week 7 — Platform Cohesion & Mistral AI Copilot

Theme: Turn 15 tools into one investor journey

| Feature | What It Does |
| --- | --- |
| 💬 Mistral AI Copilot | Floating chat bubble — answers any investment question using real platform data (Mistral API) |
| 🏢 Company Deep-Dive page | One URL: valuation + SHAP explanation + survival odds + Oracle status + scenario sliders |
| ℹ️ KPI Explainability | Hover tooltip on every dashboard metric — explains formula, data source, and interpretation |
| 🎯 Confusion Matrix | ModelHub: TP/FP/TN/FN grid for trust score classifier — Accuracy 99.07%, F1 98.76% |
| ⛓️ Blockchain Timeline | Oracle events as visual vertical chain with block number, tx hash, action badge |
| 📄 PDF Memo Download | One-click investment memo from Valuation Engine search result |
| 🚨 Crisis Scenario preset | Auto-fills Digital Twin with Byju's crisis params — shows trust collapse in real time |
| 🚀 Unicorn Scenario preset | Auto-fills Digital Twin with Zepto optimal params — shows trust score surge |

Investor journey labels added to every page:

🔍 Discover → 📊 Analyse → 🎲 Simulate → ⛓️ Execute → 📄 Report

─────────────────────────────────────────────────────────────────────────────────────

🔮  PLANNED DEVELOPMENT  —  Weeks 8 to 12

Week 8 — Live Data Integration

Theme: Replace static snapshots with real-time feeds

| Task | Detail |
| --- | --- |
| Crunchbase API | Pull live funding rounds daily into the data lake |
| News API + FinBERT pipeline | Auto-score new headlines every 6 hours |
| Trust score auto-refresh | Recalculate scores nightly for all active portfolio companies |
| Alert system | Notify investors if trust score drops >15% within 24 hours |
| WebSocket dashboard | Push live score updates to frontend without page refresh |

Outcome: the platform becomes a live monitoring tool, not just a static one-time report generator.

Week 9 — Multi-Agent Investment Committee

Theme: AI models debate each investment decision

System design:

User asks: "Should I invest in Zepto?"

Bull Agent argues FOR — growth metrics, sector tailwinds, high trust score

Bear Agent argues AGAINST — burn rate, competition, market saturation risk

Analyst Agent summarises both sides objectively

Committee vote: INVEST / HOLD / PASS with confidence score + reasoning

Final decision logged to blockchain as an immutable investment record

Each agent powered by Mistral with a different system prompt — visible in Investment Committee page.

Week 10 — Cloud Deployment & Security Hardening

Theme: Make the platform publicly accessible

| Task | Tool / Approach |
| --- | --- |
| Backend deployment | Railway / Render — Python Flask API |
| Frontend deployment | Vercel — React Vite production build |
| HTTPS + CORS hardening | Secure cross-origin API communication |
| Secrets management | Environment vault for Mistral key, API keys |
| Rate limiting | 100 requests/min per IP on all public endpoints |
| Error monitoring | Sentry integration for frontend + backend crash tracking |

Deliverable: a public URL anyone can access — not just localhost.

Week 11 — Testing, Stress Testing & Validation

Theme: Prove it works under pressure

| Test Type | Tool | Goal |
| --- | --- | --- |
| API load test | Locust | 100 concurrent users without failure or timeout |
| Frontend test | Playwright | All pages render and all forms submit correctly |
| Model validation | 5-fold cross-validation | R² stable across unseen data splits |
| Contract test | Hardhat test suite | Smart contracts pass all edge cases including re-entrancy |
| Chatbot evaluation | Manual + LLM-as-judge | Mistral answers are factually grounded in platform data |

Deliverable: formal test report with pass/fail results per component.

Week 12 — Final Presentation & Documentation

Theme: Package, document, and present

| Task | Detail |
| --- | --- |
| Architecture diagram | Full system diagram: data lake → AI → finance → blockchain → UI |
| README update | Setup guide, API docs, tech stack overview, contribution guide |
| GitHub release | v1.0 tag with clean commit history and changelog |
| Slide deck | 15-slide investor-style presentation of the platform |
| Live demo walkthrough | Guided 10-minute demo for evaluators following the investor journey |
| GitHub Pages | Static portfolio page showcasing the project publicly |

─────────────────────────────────────────────────────────────────────────────────────

📊  Full 12-Week Summary

| Week | Theme | Status | Key Deliverable |
| --- | --- | --- | --- |
| Week 1 | Data Engineering | ✅ Done | 74K startups unified into data lake |
| Week 2 | Feature Engineering | ✅ Done | R.A.I.S.E. framework + 40 features |
| Week 3 | AI / Machine Learning | ✅ Done | Stacked ensemble R²=0.9993 + SHAP + FinBERT |
| Week 4 | Finance Models | ✅ Done | Black-Litterman + Monte Carlo + Valuation |
| Week 5 | Blockchain | ✅ Done | TrustOracle.sol + MilestoneEscrow.sol |
| Week 6 | Dashboard v1 | ✅ Done | 15 pages + 25 API endpoints + React frontend |
| Week 7 | Platform Cohesion | ✅ Done | Mistral Copilot + Company Deep-Dive + PDF + CM |
| Week 8 | Live Data Feeds | 🔮 Planned | Crunchbase API + nightly refresh + alerts |
| Week 9 | Multi-Agent Committee | 🔮 Planned | Bull/Bear AI debate + on-chain vote logging |
| Week 10 | Cloud Deployment | 🔮 Planned | Vercel + Railway + HTTPS + rate limiting |
| Week 11 | Testing & Validation | 🔮 Planned | Load tests + contract tests + cross-validation |
| Week 12 | Final Presentation & Docs | 🔮 Planned | Slide deck + GitHub v1.0 + live demo |

─────────────────────────────────────────────────────────────────────────────────────

Core Thesis

"Traditional VC due diligence takes 3–6 months. IntelliStake compresses it to 60 seconds — with AI-verified trust scores, blockchain-enforced escrow, and explainable predictions that any investor can understand."